Jira Software Your work vFilters v Dashboards v People v Apps v

Projects / Customer Care Registry / CCR board Reports

# Burndown Chart

|  |
| --- |
| Q Search |

 CCR sprint 1 Issue Count How to read this chart



Projects

|  |  |  |
| --- | --- | --- |
|  | |  | | --- | | • Guideline  Remaining Values  Non-Working Days  O Show Non-Working Days | |

Oct 24 12:00 Oct 25 0:00 Oct 25 12:00 Oct 26 0:00 Oct 26 12:00 Oct 27 0:00 Oct 27 12:00 Oct 28 0:00 Oct 28 12:00 Oct 29 600

## TIME

Issue Count

 Date Issue Event Type Event Detail

24/Oct/22 6:00 AMCCR-I Sprint start

CCR-2

CCR-3

CCR-4

CCR-5

5

25/Oct/22 12:02 AMCCR-2BurndownIssue completed4

CCR-2BurndownIssue reopened5

25/Oct/22 12:04 AMCCR-2BurndownIssue completed4

25/Oct/22 12:05 AMCCR-2BurndownIssue reopened5

26/Oct/22 8:44 PMCCR-IBurndownIssue completed4

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 26/Oct/22 10:23 PM  28/Oct/22 6:43 AM  28/Oct/22 6:55 PM  28/Oct/22 10:03 PM | CCR-2  CCR-3  CCR-4  CCR-5 | Burndown  Burndown  Burndown  Burndown | Issue completed  Issue completed  Issue completed  Issue completed |  | 3  2 |