**PROJECT PLANNING**

|  |  |
| --- | --- |
| Date | 18 October 2022 |
| Team ID | PNT2022TMID37600 |
| Project Name | Customer care registry |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Functional | User Story | User Story / Task | Story Points | Priority | Team Members |
|  | Requirement (Epic) | Number |  |  |  |  |
| Sprint-1 | User Panel | USN-1 | The user will login into the portal, interact and avail the services present | 20 | High | D.LOKESH REDDY  CH.SANTHOSH REDDY  K.KRISHNA KISHORE  E.M.ANJUNATH GOUD |
| Sprint-2 | Admin panel | USN-2 | The admin’s role is to monitor and oversee the status of the portal | 20 | High | D.LOKESH REDDY  CH.SANTHOSH REDDY  K.KRISHNA KISHORE  E.M.ANJUNATH GOUD |
| Sprint-3 | Chat Bot | USN-3 | The user can directly talk to Chatbot regarding the | 20 | High | D.LOKESH REDDY  CH.SANTHOSH REDDY K.KRISHNA KISHORE  E.M.ANJUNATH GOUD |
|  |  |  | services. Get the recommendations based on information provided by the user. |  |  |  |
| Sprint-4 | final delivery | USN-4 | Container of applications using docker kubernetes and | 20 | High |  |
|  |  |  | deployment the application.Create the documentation |  |  | D.LOKESH REDDY  CH.SANTHOSH REDDY  K.KRISHNA KISHORE  E.M.ANJUNATH GOUD |
|  |  |  | and final submit the application |  |  |  |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Total Story | Duration | Sprint Start Date | Sprint End Date | Story Points | Sprint Release Date |
|  | Points |  |  | (Planned) | Completed (as on  Planned End Date) | (Actual) |
| Sprint-1 | 20 | 7 Days | 21 Oct 2022 | 28 Oct 2022 |  | 29 Oct 2022 |
| Sprint-2 | 20 | 8 Days | 29 Oct 2022 | 05 Nov 2022 |  | 04 Nov 2022 |
| Sprint-3 | 20 | 7 Days | 05 Nov 2022 | 11 Nov 2022 |  | 11 Nov 2022 |
| Sprint-4 | 20 | 5 Days | 13 Nov 2022 | 17 Nov 2022 |  | 18 Nov 2022 |